TENDER ENQUIRY

Tender Ref: BR01/RM5/190003 Date: 13.02.2020

INDEX SHEET

| Sl. No | Title | Page. No |
| --- | --- | --- |
| 1. | TENDER SCHEDULE & INSTRUCTIONS | 2-3 |
| 2. | Technical Bid | 4 |
| 3. | Annexure-A- Information about the Bidder | 5 |
| 4. | Annexure-B – Terms & Conditions of Contract | 6-11 |

TENDER SCHEDULE & INSTRUCTIONS

We invite Tender from the eligible/ interested Bidders for the subject work through manual mode.

Schedule of events:

| Sl. No | Details | Important Date & Time |
| --- | --- | --- |
| 1 | Last date & time for Submission of Technical Bid & Commercial bid through e-mode. | 21.02.2020 up to 1330 Hrs |
| 2 | Technical Bid opening date & time | 21.02.2020 at 1400 Hrs. |
| 3 | Commercial bid opening date | Commercial bid opening date will be informed later to technically accepted Bidders/Bidders only. |
| 4 | Period of Contract | 30 Days |
| 5 | Estimated Value of Works | Rs.76,500/- (Inclusive of taxes) |

INSTRUCTIONS for SUBMISSION of the TENDER:

Technical and commercial bids should be submitted in manual in two separate covers super scribing the envelopes as “Technical Bid”, “Commercial bid” mentioning the subject “Tender for “Welding works for the Gantry/Steel columns supporting bracings/members in NMP Hangar at BEML Limited, Bangalore Complex, Bangalore” and should be sent through speed post

The Asst. General Manager (Tender section)

BEML LIMITED.,

Bangalore Complex

New Thippasandra Post

Bangalore – 560 075

Karnataka, India

Ph-080-25022638/25022635

The Tender is a TWO-BID System. The Tender consists of:

1) TECHNICAL BID.

2) COMMERCIAL BID.

1) INSTRUCTION for SUBMISSION of TECHNICAL BID:

1.1. The following Technical Bid documents should be forwarded

(i) Completely filled Signed Technical Bid

(ii) Signed copy of Entire Tender Documents as acceptance of terms & Conditions

(iii) All supporting documents as stated in Technical Bid

1.2. Technical Bid will be opened first (i.e. 21.02.2020 at 1400 Hrs) and the Commercial Bid of only technically       accepted bids will be opened subsequently. (Commercial bid opening date will be informed later to technically       accepted Bidders / Bidders only).

2) INSTRUCTION for SUBMISSION of COMMERCIAL BID:

2.1) The Bidder is required to write rate in figures as well as in words in the commercial bid. In case of any discrepancy between the two, those written in words shall take precedence.

2.2) In the event of an error occurring in the amount column of Bill of Quantities as a result of wrong extension of unit rate and quantity, the unit rate quoted by the Bidder shall be regarded as firm and the extension shall be amended on the basis of the rate.

2.3) Commercial bids of only technically qualified Bidders / Bidders will be opened after evaluation of the

Technical Bids received.

The bidders are requested not to send any Technical bid & commercial bid documents in a single cover If any commercial/Price detail is received along with the Technical bid, their offer is liable for rejection.

3) GENERAL INSTRUCTION for TENDER:

3.1) The Bidder is advised to carefully go through the terms & conditions of tender before submitting the Quotation.

3.2) This tender form is not transferable under any circumstance.

3.3) BEML is not obligated to contract for any of the works / services described in the Tender.

3.4) The Tender Enquiry is not an offer or a contract.

3.5) Proposals once offered to BEML Ltd shall become BEML’s property.

3.6) Bidders will not be compensated or reimbursed for costs incurred in preparing Proposals.

3.7) BEML reserves the rights to:

- Accept or reject any or all proposals without assigning any reason

- Waive any anomalies in proposals through an addendum

- Modify or cancel the Tender Enquiry

3.8) BEML decision is final on evaluation of the offer and binding on the bidders. Conditional and Incomplete

offers will be rejected.

3.9) Unsolicited letters/canvassing/post tender corrections canvassing by Bidders in any form including

unsolicited letters on tenders submitted or post tender corrections shall render their tenders liable for

rejection.

3.10) Validity of the offer: Validity period of the offer is 120 days (One hundred and Twenty days) from the

date of opening of the Commercial Bid of the Tender.

Note: To know the scope of the work, it is suggested to the interested bidders may contact Construction department by calling telephone Number: 080- 25022735 Senior Manager (Construction) before Tender closing date (i.e. before 21.02.2020@ 13:30 hrs.) to visit the site and acquaint with the site conditions before submission of quote for the work.

TECHNICAL BID  ( MANDATORY )

| Sl. No | Particulars | Details (To be filled by the Bidder ) |
| --- | --- | --- |
| 1. | Firm Name & Address details Name in full under which the Bidder is executing the contract (Please write the Name in full under which the Bidder is executing the contract) |  |
| 2 | GST Registration | The firm should be registered under GST. The bidder should quote their GST Number and copy of GST registration certificate to be enclosed |
| 3 | Work Experience | Contractor(s) should have experience of having successfully completed similar Civil & structural works during the last 7 years ending last day of the Month previous to the one in which this tender notice/enquiry is invited and should be either of the following: - One single similar completed work of value not less than Rs.61,200/- (OR) - Two similar completed works, each work costing not less than Rs.38,250/- (OR) - Three similar completed works, each work costing not less than Rs.30,600/- (Documentary evidence of satisfactory completion/completion certificates to be enclosed) |

ANNEXURE-A

(INFORMATION & DECLARATION by the BIDDER)

| Sl.No | Particulars | Details (To be filled by the Bidder ) |
| --- | --- | --- |
| 01. | Name in full under which the Bidder is executing the contract (Please write the Name in full under which the Bidder is executing the contract) |  |
| 02. | Address of the official premises of the Bidder (Please write the Address of the official premises of the Bidder) |  |
| 03. | Contact Person Name : Telephone / Mobile number of the Bidder : Valid E-mail ID : (Please write the Telephone/Mobile number, valid E-mail of the Bidder) |  |
| 04 | Income Tax PAN Number : ( Kindly submit copy of Income Tax PAN Number) | SUBMITTED / NOT SUBMITTED ( Please put tick mark on the appropriate ) |

I / We certify that to the best of my / our knowledge the particulars / information / Documents furnished above and in this Tender are true. If any of the above information/ Documents furnished is found to be false or wrong, It is understood that the information furnished will be treated as confidential and will not be divulged to unauthorized persons.

ANNEXURE – B TERMS AND CONDITIONS OF THE CONTRACT 1) WORKS TO BE CARRIED ON WITH EXPEDITION FAILING WHICH THE COMPANY MAY EMPLOY OTHER BIDDERS WITHOUT VITTIATING THE CONTRACT The bidder shall commence to carry on the woks with due diligence and as much expedition as the Engineer may reasonably expect having regard to the specified time of the whole of the works as mentioned in the “Bill of Quantities /Scope of the contract” of General Specifications. In case the Bidders fail to do so, the costs and charges incurred by the company in doing so shall be ascertained by the competent authority and be paid for or allowed to the company by the Bidder and it shall be competent for the company, to reduce the amount of such costs and charges along with overheads out of any sum or sums due to or to become due from the company to the Bidder under this or any other contract. 2) DAMAGES FOR DELAYS IN THE PERFORMANCE OF THE CONTRACT In case the Bidder fails to complete the works and clear the site on or before the stipulated time mentioned in the Work order he shall without prejudice to any other right or remedy of the Company in this behalf pay, as agreed Liquidated Damages and not as penalty, pay sum equal to 0.5% of the Contract sum (excluding non tendered/extra items, if any) for every week's delay subject to maximum of 10% of the total final bill value of the Contract. Liquidated Damages shall be applicable in the following cases: a) where the Bidder fails to complete the work within the stipulated time; b) where the extension of time is granted with levy of LD; c) Where extension of time is granted without levy of LD but the Bidder has failed to complete the work within the extended period. The amount of Liquidated Damages shall be adjusted or set off against any sum payable to the Bidder under this or any other contract/s awarded by the Company. In case where the contract is subjected to levy of LD, the Chief Engineer shall be the authorized person to issue 'Work Completion Certificate', which shall be final and binding the Company as well as the Bidder concerned. 3) EXTENSION OF TIME The time allowed to complete the work is 30 Days .For all contracts awarded; time is the essence of the contract. The contractor is bound to complete the work within the stipulated time. The Chief Engineer has to assess the delay arising out of default of the contractor. Where the delay is due to default of the contractor, and if there is no financial loss due to such delay, the Chief Engineer can recommend for grant of extension of time by the same authority who accepted the tender/awarded the contract, subject to recording the reasons for granting such extension of time. Where the delay is due to default of the contractor, and if there is a financial loss due to such delay, the extension of time requires the approval of CMD. In the absence of CMD's approval, Liquidated Damages for delay in completion of the work shall become enforceable. Where the delay is not due to default of the contractor, for example: - a) not providing clear work front to the contractor by the Company, b) Company's delay in decision making for changes relating to original work, etc necessary extension of time shall be granted with the approval of Competent Authority, as per DoP without sanctioning escalation claimed by the contractor except statutory levies. Extension of time when granted with the approval of the Competent Authority as per Company's Delegation of Powers shall have the effect of rendering the clause Liquidated Damages for delay in completion work' inoperative upto the period of extension of time so granted unless otherwise specifically stated. 4) SECURITY DEPOSIT: The successful tenderer shall be required to furnish security deposit for the fulfilment of contract and amount shall be 10% of the value of the contract, to be paid by the Bidder. No waiver can be allowed in this regard. Such security deposit shall not entail any interest payment on refund. The Bidder shall choose any one of the following options for payment of security deposit in writing as under: (i)The Bidder shall within 30 days of acceptance of the contract deposit the full Security Deposit by Demand Draft/Banker’s cheque drawn on any of the commercial bank made in favour of Company. PEMD held with BEML cannot be considered for such adjustment in the Security Deposit payable by the Bidder. (ii) Bank guarantee from any commercial bank equivalent to the amount of security deposit valid for a period required by BEML shall also be accepted. (iii)Security Deposit amount shall be deducted from the running bills of the Bidder at the rate of 10% or higher of the gross value of each bill. However, the entire security deposit amount shall be deducted before completion of 90% of work. The above deposit shall be held by the Company as security for the satisfactory performance of the contract. All compensations or other sums or money payable by the Bidder to the Company under the terms and conditions of this contract shall be deducted from this security deposit or from any other sums that shall be due, or shall become due to the Bidder by the Company on any account whatsoever and in the event of the security deposit being reduced by reasons of any such deductions the Bidder shall within ten days thereafter make good these deductions. 5) REFUND OF SECURITY DEPOSIT: The above deposit, as the name itself signifies, shall be held as Security for performance of the contract. One half of the Security Deposit i.e. 50% shall be refunded to the contractor on completion of the contract based on the recommendations of the Chief Engineer in writing that the work has been physically completed in all respects. The balance 50% of the security deposit shall be refunded to the contractor on written demand from the contractor after the expiry of the DEFECT LIABILITY PERIOD or on payment of final bill whichever is later, with the recommendation of the Chief Engineer, provided the Chief Engineer is satisfied that there are no dues outstanding against the contractor. If the Security Deposit is in the form of Bank Guarantee, on completion of the contract, the contractor can give a fresh Bank Guarantee for 50% of the total security value for a period required by BEML and the original Bank Guarantee shall be returned thereafter on written demand from the contractor and shall be released subject to rectifying all defects noticed during the defect liability period indicated by BEML. Any refund of security deposit shall be made only with the recommendation of the Chief Engineer. 6). DEFECT LIABILITY PERIOD: The period of maintenance for the subject work shall be ONE YEAR. During this period, the contractor shall be responsible to rectify all the defects noticed and attributable to the work done by him in respect of works executed by him. As soon as any defect in the work come to the notice, the Chief Engineer shall inform the contractor, in writing, to rectify the defect and inform him that in case he fails to do so within a reasonable time, the Company would rectify the defects at his risk and expense as per the conditions of the contract. If the contractor does not attend to the rectifications in spite of repeated requests, the Company shall proceed at his risk and expense and get the work completed. The cost incurred by the Company shall be recovered from the defaulting contractor. The Company shall forfeit the balance 50% of the Security Deposit retained and adjust this amount against the expenses so incurred. The balance amount, if any, after recovering the expenses incurred shall be refunded to the contractor. In case the amount available is insufficient to cover the expenses in full, that portion of the expenditure still remaining unadjusted shall be recovered from any of the subsequent bills due for payment to the contractor against any other contract. Even after such adjustments, the amount available is insufficient to cover the expenses in full, the Company reserves the right to take legal course of action to recover such unadjusted amount. 7). CONTRACTORS LIABILITY AND INSURANCE: From commencement to completion of the works, the contractor shall take full responsibility taking precautions to prevent loss or damage. He shall be liable for any damage or loss that shall happen to the works or any part thereof. In addition, the contractor shall indemnify and keep the Company indemnified against all losses and claims for injuries or damages to any person or any property whatsoever which shall arise out of or in consequence of the construction works. For this purpose, the contractor shall take an insurance policy-” contractor all risks insurance"- to cover the risks, as per the Conditions of the Contract. The insurance policy has to be kept valid till the work is completed and the possession handed over to the Company. The policy shall be taken at his cost showing the Company as the ‘principal’ to simplify the work in the matter of raising claims and settlement thereof. 8) VALUATION OF DEVIATIONS: Every deviation shall be subject to the limits specified as under: a. The net value of all deviations (additions and deductions) including non-tendered items, of the value of work completed, shall not exceed 20% of the approved contract value and 40 % in respect of any individual item, indicated in schedule A-BOQ b. In case of non-tendered items, the total value of such non-tendered items shall not exceed 5% of the approved contract value. The basis for ascertaining the non-tendered items shall be as follows: (i) The value of all deviations shall be ascertained by measurements, on the basis of the rates or prices for similar work in the bill of quantities of the same contract in so far as such rates or prices apply. (ii) Where the rates or prices in Bill of Quantities do not apply, the value shall be based upon rates or prices deduced there from to the extent practicable to do so. (iii) The rates for NT items shall be based on the SSR rates after proportionate adjustment in comparison with the tendered rates of like items in the contract. The basis to be adopted for working out the NT rate is the comparison of the NT item with similar trade item in the bill of Quantity for which the contractor has quoted. (iv) wherever NT items cannot be deduced from the like items quoted in the tender or SSR rates, market rate shall be allowed based on vouchers/invoices as per the actuals including transportation, Labour etc., plus 10% overheads and the Labour rate shall be taken as per minimum wages in force, based on the recommendations of the Chief Engineer. (v) As a last resort a tender shall be floated to ascertain the rate for NT items. All Deviations in contracts for works including non-tendered items shall be approved by the Competent Authority as per DoP within the limits prescribed in the contract. The deviations and NT items shall be technically checked and processed by the respective "Engineer-in charge/ Officer-in-charge" in concurrence with Finance Department of the respective division. 9) FORE-CLOSURE OF CONTRACT: The tender documents shall provide a clause to the effect that at any time after acceptance of the tender, the Company can decide to abandon or reduce the scope of work for any reason whatsoever, the Chief Engineer shall give notice in writing to that effect to the Bidder. The compensation, if any, payable for such foreclosure of work shall be discussed mutually between the Company and the Bidder and settled after taking into consideration the loss suffered by the Bidder on account of foreclosure of the contract. The Bidder shall have no claim for any compensation whatsoever on account of any profit or advantage which he might have derived consequent to foreclosure of the whole or part of the works. The Company shall have the option to take over the Bidder’s materials or any part thereof, either brought to the site. The amount of compensation payable to the Bidder due to foreclosure shall be decided by the authority one level above the level of the authority competent to award the contract, or by the CMD. 10) TAXES & DUTIES APPLICABLE The tenderer should be a Registered Bidder under GST. The basic price and applicable tax should be quoted separately in the BOQ. The tenderer should quote their GST number. TDS (Income Tax): The tenderer should quote their PAN number. Tax deducted at source (TDS) will be recovered as applicable. 11) DISPUTE RESOLUTION AND JURISDICTION: All disputes or differences whatsoever arising between the parties out of or relating to the construction, meaning and operation or effect of the contract or the breach thereof arising during the progress of work or after completion or abandonment thereof shall be mutually discussed and settled amicably by conciliation Committees/ Councils comprising of independent subject experts constituted by BEML, failing which, the dispute shall be settled by arbitration consisting of sole arbitrator appointed by the Company in accordance with the provisions of Arbitration and Conciliation Act 1996 and the arbitration proceedings shall be conducted at the place of awarding of original contract. The court at the place of awarding of contract only shall have jurisdiction to entertain any dispute/matter relating to the contract. In case of any dispute between the Company and any other Public Sector / Government department relating to the interpretation and application of the provisions of the contract, such disputes / differences shall be referred by either party to the arbitration of one of the arbitrators in the Department of Public Enterprises. The Arbitration and Conciliation Act, 1996 and amendment thereof shall not be applicable to this clause. Any party aggrieved by such award, shall make further reference to the Ministry of Law and Justice, Government of India. In case BEML challenges the Arbitral Award passed against it, 75% of the award may be paid to the Bidder / concessionaire against Bank Guarantee without prejudice to the final order of the Court in the matter under challenge. The payment may be made into a designated Escrow Account with the stipulation that the amount so released will be used, first, for payment of lenders’ dues, second, for completion of the project and then for completion of other projects of BEML, as mutually agreed / decided. Any balance remaining in the Escrow Account subsequent to settlement of lenders’ dues and completion of projects of BEML, may be allowed to be used by the Bidder /concessionaire with the prior approval of the lead banker and BEML. In case the subsequent court order required refund of the money paid by BEML to the Bidder / concessionaire against Bank Guarantee, the amount shall be refunded by the Bidder / concessionaire along with appropriate interest. The rate of interest on such refund amount shall be decided by BEML keeping in view the cost of capital to BEML or the rate of interest provided for in the Contract Agreement or the rate of interest awarded under the Arbitral Award under challenge. 12) ELECTRICITY REQUIRED FOR WORKS Electricity required for the work may be provided at a nearest available point by BEML on request based on availability at free of cost. Contractor to note this aspect while quoting the rates. However contractor has to make his own arrangement to work during power failures/non availability. Non availability of power will not be a reason for delay in works. 13) RUNNING ACCOUNT REMITTANCE: (RAR) During the progress of work, contractor shall submit the claims giving complete details of work done, rate and value to the Engineer-in-charge/Officer-in-charge nominated by Chief Engineer who shall certify the rate and quantity as per the MB and prepare a statement showing the description and quantity for which he recommends payment. These claims are called RAR bills and RAR payments are made once in a calendar month or more depending upon the periodicity of contract/progress of work. Where the RAR payment is based on the measurements recorded in the MB, the recommendation for payment shall be stage-wise co-related with the bill of quantities. Due to technical reasons, where pro-rata payments on stage-wise progress of work is considered necessary though not specified in the contract, the Chief Engineer with the approval of competent authority, shall decide the number/type of stages correlating with the bill of quantities and submit a statement showing the stage-wise break-up of the contract value indicating work progress details including percentage of completion, cost, and remarks, if any, of the Engineer-in-charge/Officer-in-charge with a copy to Accounts in the respective Division for regulating the quantity and payment. This shall form the basis for the Engineer-in-charge/Officer-in-charge to prepare a bill for actual progress of work. The basis as decided above shall uniformly be adopted for regulating all RAR payments till the final bill is submitted. However, in respect of hidden works, recording of measurements in MB shall invariably be made then and there and the MB produced to Accounts at the time of RAR payment. 14)FINAL BILL No Escalation Claim: While quoting the rates, the tenderer is advised to consider all factors in the market rates etc, no claim will be entertained on this account after acceptance of the tender or during the currency of the contract. On completion of the work and the recording of measurements in the MBs, a final bill shall be submitted by the Bidder. On receipt of the final bill duly signed by the Bidder, the same shall be scrutinized by the Engineer-in-charge/Officer-in-charge to see that the claim is in order. The final bill prepared by the Construction Department and accepted by the Bidder, shall be accompanied with the following documents: 1) Original Completion certificate 2) No claim certificate duly signed by the Bidder 3) Contract Agreement 4) Revised estimate as duly approved by Competent Authority. 5) Any other documents which are specified by the Management from time to time. The Engineer-in-charge/Officer-in-charge has to certify in the work Completion certificate as well as in the Measurement Book, that the work is executed in conformity with the contract specification, drawings and other conditions. The final bill duly checked and co-ordinated by the Engineer-in-charge/Officer-in-charge shall be sent to the Finance Department through Chief Engineer along with the documents stated above..